A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Flow Configuration (Epic 1)

Configure 'Standard Laptop task' Flow (USN1) 3

Assign Flow as Process Engine (USN2) 2

Service Catalog Request Submission (Epic 2)

Browse catalog & select Standard Laptop (USN3) 2

Submit request & receive REQ/RITM (USN4) 1

Approve or reject request (USN5) 2

Total Story Point in Sprint 1 = 3+2+2+1+2 = 10

Sprint 2

Catalog Task Fulfilment (Epic 3)

Auto-create Catalog Task on approval (USN6) 3

Close Catalog Task after configuration (USN7) 2

Testing & Validation (Epic 4)

End-to-end flow verification (USN8) 3

Total story Point in Sprint 2 = 3+2+3 = 8

Total Story Points

Sprint 1 = 10

Sprint 2 = 8

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 10+8=18

No of Sprints= 2

Velocity =18/2

9 (Story Points per Sprint)

Your team’s velocity is 9 Story Points per Sprint.